🌍 MULTI-AGENT CLIMATE RISK ANALYST

Revised Build Plan — Zero-Cost Edition

Ayush · VIT Bhopal · AI & ML  |  Reviewed: August 17, 2026  |  Status: Pre-build review

# 1. What Changed & Why

I read through your full ClimateRiskAnalyst_TechSpec and your existing E:\LSTM drought-prediction work. The core architecture (Orchestrator → Retrieval + Forecasting → Synthesis, LangGraph-based) is solid and well-researched. Five things needed correcting to hit your actual goal — a genuinely zero-cost, deployable, resume-ready build:

- LLM choice: your spec names "Gemini 1.5 Pro" throughout. As of August 2026, Gemini's free tier is built around the 2.x model line — 1.5 Pro isn't part of the current free-tier offering. Switched to Gemini 2.5 Flash (see Section 2.1).

- Deployment: your resume bullets say "deployed on AWS EC2 free tier." AWS changed this policy on July 15, 2025 — new accounts no longer get a permanent free EC2 allowance, only a $200 credit that expires in 12 months. That breaks the "zero cost" claim unless your AWS account predates that date. Replaced with Hugging Face Spaces + optional Google Cloud Run (Section 2.2).

- Persistent storage: none of the realistic zero-cost hosts give you a writable disk that survives restarts, and your spec assumes ChromaDB just "persists." Added a bake-the-index-into-the-Docker-image pattern so this isn't a problem (Section 2.3).

- Your existing LSTM (E:\LSTM/LSTM.py) has two data-leakage bugs that directly contradict the leakage rules your own spec documents in Section 4 — worth fixing before it becomes the Forecasting Agent's tool (Section 3).

- Build order: your spec's Section 8 used week-based estimates for solo manual coding. Since you're building this with Claude Code (Opus), I re-cut it into agent-sized phases — each one is scoped to become its own focused CLAUDE.md later (Section 5).

# 2. Zero-Cost Architecture — Corrected

## 2.1 LLM Layer: Gemini API Free Tier (verified Aug 2026)

Use Gemini 2.5 Flash as the Synthesis Agent's model. Here's exactly what the free tier gives you, so you know your real budget:

| Model | RPM | TPM | Requests/Day | Verdict |
| --- | --- | --- | --- | --- |
| Gemini 2.5 Flash | 15 | 1,000,000 | 1,500 | Use this — best quality/quota balance for Synthesis Agent |
| Gemini 2.5 Flash-Lite | 30 | 1,000,000 | 1,500 | Backup / good for batch RAGAS eval runs |
| Gemini 2.0 Flash | 15 | 1,000,000 | 1,500 | Fallback if 2.5 Flash has an outage |
| Gemini 2.5 Pro | 5 | 1,000,000 | 50 | Avoid as primary — 50/day is too tight even for a live demo day |

Practical read: 1,500 requests/day is far more than a portfolio project needs — even hammering the demo during an interview, running the full RAGAS eval batch, and iterating during development won't get you close to the ceiling. This will never be your bottleneck.

Caveat to know Google may use free-tier prompts and responses to help improve their models (this doesn't apply on paid/Vertex tiers). That's a non-issue here since your inputs are public climate data — just don't point the free tier at private data if you extend this beyond a portfolio project.

## 2.2 Deployment: Replacing "AWS EC2 Free Tier"

| Platform | Free tier reality | Card needed? | Verdict |
| --- | --- | --- | --- |
| AWS EC2 | Only free-forever on accounts created before Jul 15, 2025. New accounts get a $200 credit that expires in 12 months. | Yes | Skip — breaks your zero-cost claim unless you already have a pre-Jul-2025 account |
| Hugging Face Spaces (Docker) | Always free, no expiry. ~2 vCPU/16GB (CPU tier). Sleeps after inactivity, wakes in 30-60s. | Never | PRIMARY — public demo link, zero financial risk, ML-community credibility on your resume |
| Google Cloud Run | Permanent always-free tier: 2M requests/mo, 360k GiB-seconds, 180k vCPU-seconds/mo. Scale-to-zero. | Yes (charged only past quota) | STRETCH GOAL — adds "serverless/cloud-native" to your stack; set a $1 billing alert as a safety net |
| Oracle Cloud Always Free (ARM) | Nominally permanent, but currently issuing account-suspension notices (deadline Aug 18, 2026) for usage limits, plus known ARM capacity shortages. | Yes | Skip for now — too unstable to build a portfolio deadline around |
| Render (free web service) | Always free, but only 0.1 CPU / 512MB RAM. Sleeps after 15 min. | Never | Too small to run embeddings + LangGraph + LLM calls together — fallback only |

Recommendation: deploy your Docker image to Hugging Face Spaces as the primary, always-there-for-free demo link — this is the one you put in your GitHub README and resume. Once the app works, you can also push the same image to Google Cloud Run to legitimately add "Google Cloud Run" to your stack line for interviews. Drop AWS EC2 from the resume bullet entirely unless you already have an old AWS account.

## 2.3 Solving the "no persistent disk" problem for ChromaDB

Every realistic zero-cost host above is stateless or ephemeral — so the RAG vector store can't be built at runtime. Fix: build the ChromaDB persist folder (or a lighter single-file FAISS index) offline as part of your ingestion pipeline, commit it to the repo, and COPY it into the Docker image at build time. At runtime the container only reads it — no writes needed, so ephemeral storage stops being a problem.

# 3. LSTM Asset Audit — E:\LSTM

What's already there: LSTM.py trains a 2-layer LSTM (128 → 64 units, dropout 0.2) on 0-2017-yearly.csv — 2,018 rows in U.S. Drought Monitor format (SCORE plus D0–D4 drought-severity and W0–W4 wetness percentage columns) — and saves LSTM_model.h5 with loss and prediction plots (Figure_1.png, Figure_2.png).

That's genuinely useful — it proves you can build, train, and evaluate an LSTM end-to-end, and it's a good confidence-building prototype. Three issues need fixing before it becomes the Forecasting Agent's actual tool:

## Issue 1 — Data leakage in scaling (critical)

scaler.fit_transform(tr) is called on the full trend series before the train/test split, so the scaler "sees" test-period values while fitting. Your own tech spec (Section 4, Step 8) explicitly warns against exactly this. Fix: split first, fit the scaler only on train — the split_and_scale() function already written in your spec (Section 13) does this correctly.

## Issue 2 — Look-ahead bias in decomposition

seasonal_decompose() is two-sided by default, so the "trend" value at each timestep already incorporates future observations — the model ends up partly trained to predict values it indirectly already saw. Fix: use a causal (backward-only) rolling trend, or skip decomposition entirely and feed the cleaned series with lag features, matching Section 4/13 of your own spec.

## Issue 3 — Wrong region and single-feature only

The CSV is U.S. Drought Monitor data, not India/IMD data, and the model uses only one feature (trend of D0). Your spec's India-specific positioning (Sections 10, 12, 15) needs real Open-Meteo/IMD rainfall data with the multivariate feature set — SPI, anomaly, lags, cyclical encoding — that Section 13 of your spec already documents.

Verdict Reuse the architecture and the proof that your training/evaluation/saving pipeline works end-to-end. Retrain from scratch on real Open-Meteo/IMD regional data using the corrected, leak-free pipeline your own spec documents — this becomes Phase 1 below, and you already have a head start on the Keras/TensorFlow mechanics. Also switch model.save("LSTM_model.h5") to the modern .keras format — .h5 is legacy.

# 4. Updated Tech Stack

| Layer | Tool | Change from original spec |
| --- | --- | --- |
| Agent orchestration | LangGraph | No change |
| LLM backbone | Gemini 2.5 Flash API | Changed from Gemini 1.5 Pro — see Section 2.1 |
| RAG framework | LangChain | No change |
| Vector database | ChromaDB (index baked into Docker image) | Added build-time bake step — see Section 2.3 |
| Embeddings | sentence-transformers all-MiniLM-L6-v2 | No change |
| PDF extraction | PyMuPDF (fitz) | No change |
| Climate data | Open-Meteo API + IMD district CSV | No change |
| LSTM model | TensorFlow/Keras (.keras format) | Rebuilt leak-free on India data — see Section 3 |
| Backend API | FastAPI + Uvicorn | No change |
| Containerisation | Docker | No change |
| Deployment | Hugging Face Spaces (primary) + Google Cloud Run (stretch) | Changed from AWS EC2 — see Section 2.2 |
| Output parsing | Pydantic v2 | No change |
| Evaluation | RAGAS | No change |

# 5. Phase-by-Phase Build Plan

Sized for building fast with Claude Code (Opus). Each phase below is scoped to be handed over as one focused coding session — once you're ready to start a phase, tell me and I'll turn it into a CLAUDE.md with exactly the context that phase needs.

| Phase | Goal | Key Tasks | Done-When |
| --- | --- | --- | --- |
| 0 — Setup | Repo & environment scaffold | Init git repo; folder structure (agents/, data/, models/, rag/, api/); requirements.txt; .env.example with GEMINI_API_KEY; base Dockerfile | docker build succeeds on a "hello world" FastAPI app |
| 1 — Forecasting Agent | Fix and retrain the LSTM on real data | Pull Open-Meteo/IMD rainfall for 1 region; run the corrected clean_india_climate() pipeline; retrain LSTM (leak-free, multivariate, chronological split); evaluate RMSE/MAE/R² on 2020–2024; wrap as a LangGraph @tool | @tool returns {predicted_values, risk_score}; test-set RMSE/R² printed and saved |
| 2 — Retrieval Agent | Build the RAG corpus | Download 5–8 free PDFs (IPCC/NOAA/IMD/NDMA); PyMuPDF extraction + cleaning; chunk + embed with MiniLM; build ChromaDB persist folder offline; retrieval node | Top-3 chunks are visibly relevant for 5 sample queries; persist folder committed to repo |
| 3 — Orchestrator + Synthesis | Wire the LangGraph core | ClimateState TypedDict; StateGraph wiring Orchestrator → parallel Retrieval + Forecasting → Synthesis; Gemini 2.5 Flash call with Pydantic schema; citation formatting | One full query produces a structured, citation-grounded report with no hallucinated sources |
| 4 — Crop Impact Agent (optional, high resume value) | Add the India differentiator | Hardcode ICAR correlation table; add 5th agent node; wire into Synthesis | Report includes yield-loss % and PMFBY trigger flag for ≥3 crops |
| 5 — Evaluation Suite | Get the numbers for your resume | RAGAS (faithfulness/relevancy/recall) on 10–20 queries; latency test; hallucination test on a data-sparse region; finalize LSTM metrics | Faithfulness > 0.85 target logged; RMSE/R² recorded |
| 6 — API, Container, Deploy | Ship it | FastAPI /analyze endpoint; finalize Dockerfile (bakes RAG index in); deploy to Hugging Face Spaces; optional Cloud Run stretch deploy; README with architecture diagram + live link | Public URL returns a JSON report via curl or browser |

# 6. Updated Resume Bullet (Zero-Cost Accurate Version)

In progress — add now:

Multi-Agent Climate Risk Analyst  [In Progress]  |  github.com/yourusername/climate-risk-analyst

Building a 5-agent agentic AI system for India-specific climate and agricultural risk assessment using LangGraph (Orchestrator, Retrieval, Forecasting, Crop Impact, Synthesis agents). RAG pipeline over IPCC AR6, NOAA, IMD seasonal outlooks, and NDMA disaster records via ChromaDB. LSTM model trained on IMD/Open-Meteo district-level rainfall data (1980–2024) predicts drought SPI 90 days ahead; Crop Impact Agent maps forecasts to yield-loss estimates for 6 Indian crops using ICAR correlation data. Synthesis agent generates structured, citation-grounded risk reports via Gemini 2.5 Flash + Pydantic validation. Fully free-tier: Gemini API + Hugging Face Spaces deployment, zero infrastructure cost.

Stack: LangGraph · ChromaDB · FastAPI · Docker · Hugging Face Spaces · Google Cloud Run · TensorFlow · Gemini API · RAGAS

# 7. Sources

- Gemini API free tier rate limits — https://tokenmix.ai/blog/gemini-api-free-tier-limits

- AWS Free Tier 2026 changes — https://cloudwebschool.com/docs/aws/fundamentals/aws-free-tier/

- Google Cloud Run pricing / always-free tier — https://cloud.google.com/run/pricing

- Hugging Face Spaces FastAPI deployment restrictions — https://medium.com/@na.mazaheri/deploying-a-fastapi-app-on-hugging-face-spaces-and-handling-all-its-restrictions-d494d97a78fa

- Oracle Cloud Always Free tier breakdown — https://fullmetalbrackets.com/blog/oci-free-tier-breakdown

- Render free tier 2026 — https://agentdeals.dev/vendor/render